# Functional Gap Analysis + Cursor Execution Backlog (Final-Product Target)

**Scope:** Attendance + Case Management + Family Communications (Staff + Family Portal)

**Explicitly out of scope:** Forms & Flows, Sites, Educator Observation/Coaching

**Target regions:** Ireland + UK

**Channels:** SMS, Email, WhatsApp, In-app

**SIS targets:** Tyro, VSware, Compass Education, Wonde (aggregator)

**Generated:** January 12, 2026

## 1. Purpose

This document identifies what is missing in the current system design compared to the SchoolStatus feature set (Connect + Attend + Attend Hybrid), and turns it into a detailed, Cursor-ready build plan aimed at a production-grade final product (not an MVP).

It is written to keep Cursor “on rails”: each deliverable includes precise requirements, acceptance criteria, and copy/paste prompts.

## 2. Current State (as provided)

Partial implementation exists for:

Case Management

SIS Sync

Messaging (some capability)

Not implemented (or not yet at parity):

Family portal/app

Full communications hub (threads, segmentation, analytics, translation, preference center, governance)

Automated intervention orchestration (rules engine, staged letters, hybrid multi-touch playbooks)

MTSS attendance tier model and evidence packs

Channel consent + deliverability/reachability analytics

## 3. High-Level Gaps vs SchoolStatus (What you must add to compete)

### 3.1 Communications Hub (Connect-equivalent)

Missing: A full district/school communications system, not just “send a message”.

Threaded two-way messaging (staff ↔ guardians) with search and history

Multi-guardian modelling per student (household reality)

Language preference + auto-translation loop (outbound + inbound)

Audience segmentation + campaigns + saved segments

Engagement analytics (delivered/opened/replied/failed/unreachable)

Attachments and “document delivery” audit (virtual backpack concept)

Template governance: versioning, approvals, locked district templates, per-school overrides

Family portal/app: inbox + preferences + consent management

### 3.2 Attendance Intervention Orchestrator (Attend-equivalent)

Missing: Automated staged interventions driven by attendance data.

Eligibility engine: daily and on-sync evaluation

Stage ladder: Letter 1 → Letter 2 → Conference → Escalation (configurable by jurisdiction)

Letter artifact generation (PDF) + template versions + translation

Tracking: which stage sent, when, and what happened afterward

Conference tracking + outcome recording + follow-up tasks

Reporting cadence: scheduled “analysis reports” and dashboards

### 3.3 Hybrid Multi-touch Playbooks (Attend Hybrid-equivalent)

Missing: One configured playbook that runs continuously.

A playbook runner that schedules multi-channel touches after stage triggers

Stop/escalation conditions based on subsequent attendance improvements

Proof/ROI telemetry: time saved, touch counts, impact per stage

### 3.4 MTSS Attendance Layer (Operational Strategy)

Missing: Tiered intervention model with measurable progression.

Tier 1/2/3 model

Intervention library mapped to tiers and stages

Entry/exit/escalation criteria

Evidence packs for inspection/audit and handoff to external agencies

### 3.5 GDPR-grade Consent + Deliverability + Reachability

Missing: Compliance and operational reliability in comms.

Channel-specific consent and opt-outs (esp. WhatsApp)

Preference center (language/channel/time windows)

Bounce/failed delivery handling

“Unreachable families” queues and dashboards

Audit logs for data access and communications

## 4. Product Vision (Final Product)

A unified platform that provides:

1) Student Support Timeline: one place to see attendance events + comms threads + letters + meetings + tasks + outcomes (RBAC-filtered).

2) Comms Hub: staff tools + family portal + analytics + translation + segmentation + governance.

3) Attendance Orchestration: rules engine + staged interventions + hybrid follow-ups + conference workflow.

4) MTSS Layer: tiering + intervention library + evidence packs + escalation workflows.

5) Connector ecosystem: robust SIS integrations with health monitoring.

## 5. Architecture Principles (Non-negotiables for “final product”)

### 5.1 Reliability and correctness

Transactional outbox for all outbound sends (SMS/Email/WhatsApp/In-app). No direct “send” in request thread.

Idempotency keys for message sends and letter runs.

Retry + DLQ (dead-letter queue) with operator tooling.

Event-based timeline (append-only events) for auditability and evidence packs.

### 5.2 Security and compliance (Ireland/UK + GDPR)

Least privilege RBAC + school boundary enforcement

Audit log: read/write on sensitive student data, message content access, report exports

Retention policies per tenant

Consent model per channel and per guardian

DPIA-friendly data classification tags

### 5.3 Tenant model

District/Trust/ETB-level tenant with schools under it

Per-school overrides: thresholds, templates, routing, escalation policies

## 6. Detailed Cursor Backlog (Epics → Stories → Tasks)

Legend

Epic: large deliverable

Story: user-facing capability

Task: implementable work item

Each story includes: requirements, acceptance criteria, and Cursor prompts.

# EPIC A — Communications Hub (Connect-equivalent)

## A1. Core Data Model for Communications

### A1.S1 — Conversation Threads (channel-agnostic)

Requirements

Thread between staff member(s) and guardian(s), optionally linked to a student (or multiple students if household message).

Support multiple guardians per student; guardians may be attached to multiple students.

Thread metadata: status, last activity, tags, assigned owner, school context.

Messages include direction, channel, provider IDs, translated variants, delivery states, and attachments.

Acceptance Criteria

Create thread, add participants, send message, receive reply, view full history.

Search threads by student, guardian, phone/email, keyword.

RBAC enforcement: staff can only access threads for schools they have rights to.

Cursor Prompt

Create EF Core entities + migrations:
- Guardian, StudentGuardianLink
- ConversationThread, ConversationParticipant
- Message, MessageLocalizedText
- MessageDeliveryAttempt
- Attachment
Add indexes for (TenantId, SchoolId, StudentId, LastActivityUtc), (ThreadId, CreatedAtUtc).
Add soft-delete + audit fields and rowversion concurrency.

### A1.S2 — Contact Preferences + Consent

Requirements

Preferences per guardian: preferred language, channel enablement, quiet hours, preferred contact order.

Consent per channel with timestamp, source, scope, and revocation.

Audit trail of changes.

Acceptance Criteria

System prevents WhatsApp/SMS sends when consent is absent or revoked.

Preference center can be managed by staff and via family portal (Epic A6).

Cursor Prompt

Add entities:
- ContactPreference (GuardianId, PreferredLanguage, PreferredChannels, QuietHoursJson, UpdatedBy, UpdatedAtUtc)
- ConsentRecord (GuardianId, Channel, Status, CapturedAtUtc, CapturedSource, RevokedAtUtc, Notes)
Update send pipeline to enforce consent checks and log blocks.

## A2. Messaging Infrastructure (Providers + Outbox)

### A2.S1 — Transactional Outbox + Dispatcher

Requirements

Outbox table storing message intent.

Background dispatcher sends via provider implementations.

Retries + exponential backoff + DLQ.

Idempotency keys to prevent duplicates.

Acceptance Criteria

If provider is down, messages queue and retry; UI shows status.

No duplicate sends on retry.

Cursor Prompt

Implement Outbox pattern:
- OutboxMessage (Id, TenantId, Type, PayloadJson, IdempotencyKey, Status, AttemptCount, NextAttemptUtc, LastError, CreatedAtUtc)
- Background service dispatcher with per-tenant throttling and concurrency control.
- DeadLetterMessage table for exhausted retries.
Add admin screens: Outbox monitor + DLQ triage + replay.

### A2.S2 — Provider Interfaces + Implementations (SMS/Email/WhatsApp/In-app)

Requirements

ISmsProvider, IEmailProvider, IWhatsAppProvider, IInAppNotifier

Common delivery state machine and normalized delivery receipts.

Webhook endpoints for delivery callbacks and inbound replies.

Acceptance Criteria

Outbound send works for each channel in sandbox/stub mode.

Delivery receipts update delivery attempts.

Cursor Prompt

Create provider interfaces and a normalized delivery model.
Implement initial providers:
- Email: SendGrid (or SMTP abstraction)
- SMS: Twilio (or equivalent)
- WhatsApp: WhatsApp Business API provider abstraction (initially stub + config)
- In-app: Notification table + websocket/signalr push
Implement webhook controllers to process delivery callbacks and inbound replies; store raw payload for audit.

## A3. Translation + Localization Loop

### A3.S1 — Auto-translation and dual-storage

Requirements

Store original text and translated text per recipient language.

Inbound messages stored in original + translated-to-staff-default language.

Translation caching to reduce cost.

Human override option (staff can edit translation before send).

Acceptance Criteria

Guardian receives messages in preferred language.

Staff can view both original and translated content.

Cursor Prompt

Implement ITranslationService with caching.
Add MessageLocalizedText records per message per language.
Add UI toggles: view original vs translated.
Add optional 'Review translation before send' feature flag per school.

## A4. Segmentation + Campaigns + Templates Governance

### A4.S1 — Audience Segments

Requirements

Saved segments with filters: school, year, class/form, attendance-risk flag, case status, tags.

Segment snapshots for campaigns (audit stable recipient lists).

Acceptance Criteria

Bulk send uses a segment snapshot; later SIS changes do not alter “who was targeted” historically.

Cursor Prompt

Create AudienceSegment (definition json) and AudienceSnapshot (materialized recipient list).
Build a query engine to resolve segments.
Add UI: segment builder + preview count + validation.

### A4.S2 — Template Versioning + Approvals

Requirements

Message templates with merge fields, per-tenant governance.

Versioning with approvals; ability to lock templates at district level.

Per-school overrides where allowed.

Acceptance Criteria

Template changes are audited and revertible.

Sends record template version used.

Cursor Prompt

Extend MessageTemplate to include:
- Version, Status(Draft/Approved/Retired), ApprovedBy, ApprovedAtUtc
- MergeFieldSchemaJson
- LockScope(DistrictOnly/SchoolOverrideAllowed)
Update send pipeline to bind a specific approved template version.
Add admin UI: template library, diff viewer, approve workflow, rollback.

## A5. Engagement Analytics + Reachability

### A5.S1 — Engagement metrics pipeline

Requirements

Track delivered/opened/clicked/replied/failed per recipient.

Identify unreachable guardians (persistent failures, invalid numbers, bounce).

Dashboards by school/year/segment/campaign.

Acceptance Criteria

You can answer: “who didn’t get it?” “who never replies?” “which channel performs best?”

Cursor Prompt

Implement engagement tracking:
- Email open/click via tracking links/pixel
- Reply detection for SMS/WhatsApp
- Failure categorization and reachability scoring per guardian
Create dashboards and exports; add 'Unreachable' work queue.

## A6. Family Portal (Full product, not MVP)

### A6.S1 — Guardian authentication and access control

Requirements

Guardian identity verification and onboarding flow.

Access only to linked students.

Preference/consent management.

In-app inbox and notifications.

Acceptance Criteria

Guardian can sign in, see messages, reply, change preferences, download documents.

Full audit log of portal activity.

Cursor Prompt

Build Family Portal:
- Auth: magic link + optional MFA, or SSO where district supports
- RBAC: Guardian role, strict student link enforcement
- Pages: Inbox, Thread view, Documents, Preferences/Consent, Notifications
Implement API endpoints with rate limiting and abuse prevention.

# EPIC B — Attendance Intervention Orchestrator (Attend-equivalent)

## B1. Attendance Data Normalization

### B1.S1 — Normalize attendance events for rule evaluation

Requirements

Store per-day attendance states, sessions (AM/PM), and reason codes.

Support UK/Ireland session models (configurable).

Keep raw SIS payloads for traceability.

Acceptance Criteria

A consistent internal schema exists across Tyro/VSware/Compass/Wonde.

Cursor Prompt

Create AttendanceEventNormalized and AttendanceDailySummary entities.
Add mapping layer per SIS connector to map raw attendance to normalized events.
Support configurable session model per tenant/school.
Store raw payload references for auditing.

## B2. Rule Engine + Intervention Stages

### B2.S1 — Rule sets per jurisdiction and per school

Requirements

Rules based on absence count, % attendance, consecutive absences, tardy counts, date window.

Stage ladder configurable: Letter1, Letter2, Meeting/Conference, Escalation.

Stop conditions: improved attendance, resolved case, exemption flags.

Escalation triggers: chronic absence threshold, safeguarding flags, non-response.

Acceptance Criteria

Daily job produces “today’s intervention queue” deterministically.

Staff can simulate rules (“what would happen if…”) in admin UI.

Cursor Prompt

Implement InterventionRuleSet + InterventionStage + RuleCondition model.
Build rule evaluation service that runs:
- nightly scheduled job
- on-demand for a student
- on SIS sync completion
Add simulation endpoint and admin UI for preview.

## B3. Letter Artifacts (PDF) + Template Governance

### B3.S1 — Letter templates with merge fields + translation

Requirements

PDF letters generated from template and merge data (student, guardian, school, attendance metrics).

Store generated artifact + hash.

Template version locked to stage run.

Translation based on guardian preferred language.

Acceptance Criteria

For an intervention run, artifacts can be re-downloaded and match hash.

Template and merge values used are auditable.

Cursor Prompt

Implement LetterTemplateVersion + LetterArtifact.
Build PDF generation pipeline (server-side).
Bind artifacts to StudentInterventionInstance + InterventionEvent.
Translate content per guardian language; store both source + translated PDFs if required.

## B4. Conferences/Meetings + Outcomes

### B4.S1 — Meeting scheduling + minutes + outcomes

Requirements

Track meeting scheduling, attendees, notes, outcomes.

Link meeting to intervention stage.

Create follow-up tasks automatically.

Acceptance Criteria

Meeting is visible on Student Support Timeline.

Outcomes influence next stage (stop/escalate).

Cursor Prompt

Add InterventionMeeting entity linked to InterventionInstance.
Add outcomes taxonomy (Resolved/MedicalPlan/SupportPlan/Escalate etc.).
Auto-create Task items on meeting completion.
Expose meeting events in timeline.

## B5. Dashboards + Scheduled Reports (final-product)

### B5.S1 — Dashboards with intervention attribution

Requirements

KPIs: attendance rate, persistent absence, cohort changes after interventions.

Drilldown: district → school → year → class → student.

Attribution: which stage preceded improvement.

Acceptance Criteria

Dashboards can be filtered by rule set, stage, time window, segment.

Cursor Prompt

Implement analytics tables/materialized views for attendance + intervention attribution.
Build dashboards with drill-down and exports.
Include reachability overlays (who couldn't be contacted).

### B5.S2 — Scheduled “analysis report” generator

Requirements

Configurable schedule (e.g., 3x/year default, but editable).

Outputs PDF + spreadsheet.

Includes narrative sections + charts + cohort comparisons.

Acceptance Criteria

Reports generate automatically and are stored with an immutable snapshot ID.

Cursor Prompt

Build scheduled report service:
- ReportDefinition + ReportRun + ReportArtifact
- Templates for Attendance Analysis Report
- Scheduled job + manual trigger
Store immutable snapshot of data used; allow download.

# EPIC C — Hybrid Multi-touch Playbooks (Attend Hybrid-equivalent)

## C1. Playbook Engine (multi-channel sequences)

### C1.S1 — Sequence definition and runner

Requirements

Define sequences: after Stage X, send Y messages at offsets (D+1 SMS, D+3 WhatsApp, D+7 email).

Personalize and translate each touch.

Stop conditions: attendance improvement, guardian reply, case closed.

Escalation: create meeting task after non-response.

Acceptance Criteria

A playbook runs automatically from stage events.

No duplicate touches even if jobs retry.

Cursor Prompt

Create PlaybookDefinition + PlaybookStep + PlaybookRun + PlaybookExecutionLog.
Implement runner service triggered by InterventionEvent.
Ensure idempotency per (student, step, scheduledAt).
Integrate with outbox send pipeline.

## C2. Operational Telemetry (time saved + ROI)

### C2.S1 — Automation metrics

Requirements

Track manual time avoided: “would have taken X minutes per letter/message” configurable.

Track touches delivered and resulting attendance changes.

Acceptance Criteria

District admin can export ROI report and evidence.

Cursor Prompt

Add TelemetryEvent model and ROI calculator.
Capture: touches scheduled/sent, staff time saved estimates, attendance deltas.
Add exportable ROI dashboard and report.

# EPIC D — MTSS Attendance Layer + Evidence Packs (Ireland/UK)

## D1. MTSS Tier Model and Intervention Library

### D1.S1 — Tier configuration and mapping

Requirements

Tier 1/2/3 definitions per tenant, with recommended interventions.

Mapping from rule sets and stages to tiers.

Entry/exit criteria and required artifacts per tier.

Acceptance Criteria

Students can be shown as Tier 1/2/3 with explainable reasons and history.

Cursor Prompt

Create MtssTier, MtssIntervention, MtssCriteria, TierAssignmentHistory.
Map InterventionStages to tiers; auto-assign based on attendance metrics and stage progression.
Expose tier rationale in UI.

## D2. Evidence Packs (final-product)

### D2.S1 — One-click evidence pack for a student/case

Requirements

Select date range + include/exclude categories.

Auto-include: attendance charts, stage artifacts, comms transcript excerpts, meeting outcomes, tasks completed.

Produce PDF bundle with index + hashes for integrity.

Acceptance Criteria

Evidence pack can be regenerated and compared via hashes.

Export is permission-restricted and audited.

Cursor Prompt

Implement EvidencePackBuilder:
- Inputs: studentId, dateRange, scope options
- Outputs: PDF (index + sections) and zip (raw artifacts)
Include integrity hashes and an export audit log entry.

# EPIC E — Student Support Timeline (Differentiator)

## E1. Unified timeline API and UI

### E1.S1 — Append-only timeline event stream

Requirements

Timeline merges: normalized attendance events, intervention events, messages, delivery receipts, meeting notes, tasks, evidence exports.

RBAC-filtering per role (e.g., safeguarding notes restricted).

Full-text search for staff with permissions.

Acceptance Criteria

Single screen tells the complete story for a student.

Export of timeline is possible with redaction rules.

Cursor Prompt

Create TimelineEvent table (append-only) with Type, EntityRef, OccurredAtUtc, MetadataJson, VisibilityScope.
Implement projectors from each module to timeline events.
Build UI: Student Support Timeline with filters and search.

# EPIC F — SIS Connector Ecosystem (Tyro, VSware, Compass, Wonde)

## F1. Connector framework + health monitoring

### F1.S1 — Pluggable connectors with capabilities

Requirements

ISisConnector with capabilities: RosterSync, ContactsSync, AttendanceSync, ClassesSync, TimetableSync.

Sync runs produce logs, metrics, mismatches, alerts.

Store raw sync payloads with retention policies.

Acceptance Criteria

Each connector can be enabled per tenant/school.

Operator can see health status and last successful sync.

Cursor Prompt

Refactor SIS sync into connector framework:
- ISisConnector + capability interfaces
- SyncRun + SyncMetric + SyncError tables
Extend IngestionSyncLog to include mismatch metrics and alert thresholds.
Create admin UI: connector config + health dashboard + manual resync.

## F2. Implement connectors

### F2.S1 — Wonde integration (UK first)

Cursor Prompt

Implement Wonde connector:
- OAuth/API key config per tenant
- Roster, contacts, attendance sync
- Mapping to normalized attendance schema
Include paging, rate limits, retry, and delta sync where possible.

### F2.S2 — Tyro, VSware, Compass Education

Cursor Prompt

Implement connectors for Tyro, VSware, Compass.
If APIs differ, create adapter layers and normalize outputs into the same internal schemas.
Add integration tests with recorded fixtures.

# EPIC G — Governance, Admin, Operations (Final-product readiness)

## G1. RBAC + permissions down to feature/action

Requirements

Permission matrix: view student, view comms, send comms, approve templates, export evidence, administer SIS connectors, view audit logs.

School boundary enforcement.

Cursor Prompt

Implement Permission model (scopes + actions).
Add policy-based authorization across API and UI.
Add admin screen: permission matrix per role with export/import.

## G2. Audit Logging (GDPR-friendly)

Requirements

Log sensitive reads (student record views, message content access), exports, and administrative changes.

Tamper-resistant storage (append-only + hashes optional).

Cursor Prompt

Implement AuditEvent (append-only) with Actor, Action, EntityRef, Timestamp, Metadata.
Instrument key endpoints and screens.
Add audit search UI with filters and export.

## G3. Observability + Alerting

Requirements

Central logging, metrics, traces.

Alert rules: SIS sync failures, outbox DLQ growth, message deliverability drop.

Cursor Prompt

Add structured logging + metrics.
Create health endpoints and alert policies.
Build ops dashboard: SIS sync health, outbox status, deliverability stats.

## 7. Cursor Operating Instructions (How to keep Cursor on track)

### 7.1 Branching and PR discipline

Branch name: epic-<letter>-<short-name> or story-<id>

Every PR must update:

- docs/CHANGELOG.md

- docs/ARCH_DECISIONS.md (if architecture changes)

- docs/API.md (if endpoints added)

### 7.2 Definition of Done for every story

Unit tests for core services

Integration tests for connectors/webhooks

Audit and permission checks verified

Background jobs idempotent and observable

UI screens include empty/error/loading states

Documentation updated

### 7.3 Prompting style for Cursor (recommended)

When pasting a task to Cursor, append:

“Do not guess. Search the solution for existing patterns and follow them.”

“Write tests. Ensure migrations are deterministic.”

“Update docs and ensure build passes.”

## High-level “To-Do” table to reach final product

This table compares what the current system includes (per the Cursor system docs) against the final-product target in this backlog, and maps each gap to the relevant **Epic / Story / Task** IDs in this document.

> **Note on Task IDs:** Stories in this document include one or more concrete implementation tasks. In this table, “Task” references the primary task implied by the story’s Cursor Prompt (e.g., “entities+migration”, “service+job”, “UI screen set”).

| Area | Current (from Cursor docs) | Missing to reach final product | High-level To-Dos | Epic | Story | Task (primary) | Priority | Key dependencies |

|---|---|---|---|---|---|---|---|---|

| Comms hub foundation (Threads + Guardians) | Messaging exists; case-linked comms; student↔guardian linkage noted | No true conversation threads, participants, ownership/tagging, global thread search | Introduce ConversationThread/Participants; migrate message model to thread-first; build staff inbox + thread UI + search | EPIC A | A1.S1 | A1.S1-T1 Data model + migration | P0 | RBAC (EPIC G), Provider pipeline (A2) |

| Outbox + send reliability | Sends exist; delivery receipts limited | No transactional outbox, idempotency, retries, DLQ, operator tooling | Implement OutboxMessage + dispatcher; enforce queue-only sends; add DLQ triage + replay UI | EPIC A | A2.S1 | A2.S1-T1 Outbox tables + dispatcher + UI | P0 | Provider interfaces (A2.S2), Observability (G3) |

| Provider coverage (SMS/Email/WhatsApp/In-app) | SMS primary; Email optional; WhatsApp optional | Unified provider abstraction, normalized receipts, inbound webhooks + reply ingestion across channels | Implement provider interfaces; normalize receipts; add webhook endpoints; add in-app notifications (SignalR) | EPIC A | A2.S2 | A2.S2-T1 Providers + webhooks + receipt normalizer | P0 | Outbox (A2.S1), Consent enforcement (A1.S2) |

| Consent + preference center (GDPR-grade) | Consent state model mentioned | Consent enforcement everywhere; preference center (quiet hours/channel priority); audited change history | Add ContactPreference + ConsentRecord; enforce consent in send pipeline; staff UI now, family self-service later | EPIC A | A1.S2 | A1.S2-T1 Consent + preference entities + enforcement | P0 | Family portal (A6), Audit logging (G2) |

| Translation loop (outbound + inbound) | Not confirmed implemented | Auto-translation with dual-storage per recipient language + inbound translate-to-staff language | Implement ITranslationService + caching; store localized text; UI toggles; optional “review before send” | EPIC A | A3.S1 | A3.S1-T1 Translation service + storage + UI | P1 | Threads (A1.S1), Providers (A2.S2) |

| Segmentation + campaigns | Not described | Saved segments; campaign sends; recipient snapshots for audit | Build segment builder + resolver; snapshot recipient list per campaign; campaign entity | EPIC A | A4.S1 | A4.S1-T1 Segment engine + snapshot | P1 | Student/guardian model (A1), Attendance risk flags (B2/B5) |

| Template governance (versioning/approvals) | Identified as a gap | Versioning, approvals, lock scope, per-school overrides, rollback | Extend MessageTemplate with versions/status/approvals; bind sends to approved version; admin UI for diff/rollback | EPIC A | A4.S2 | A4.S2-T1 Template governance workflow | P0 | RBAC (G1), Audit (G2) |

| Engagement analytics + reachability | Receipts limited; reporting minimal | Delivered/opened/replied/failed metrics; unreachable work queue; channel performance | Implement engagement events; email open/click; reply detection; bounce handling; reachability scoring dashboards | EPIC A | A5.S1 | A5.S1-T1 Metrics pipeline + dashboards | P1 | Providers+webhooks (A2.S2), Data model (A1) |

| Family portal (guardian UX) | Staff-only | Guardian auth, inbox/reply, documents, preferences/consent, notifications | Build guardian portal with strict student-link enforcement; pages: Inbox/Thread/Documents/Preferences/Notifications | EPIC A | A6.S1 | A6.S1-T1 Family portal app + APIs | P1 | Threads (A1), Consent (A1.S2), Security (G1/G2) |

| Attendance normalization (multi-SIS) | Attendance marks exist; Wonde-first read-only | Normalized events across Tyro/VSware/Compass/Wonde; raw payload retention; consistent reason mapping | Add normalized attendance schema + daily summaries; per-connector mappers; configurable session model (UK/IE) | EPIC B | B1.S1 | B1.S1-T1 Normalize schema + mapper layer | P0 | Connector framework (F1), Reason codes taxonomy |

| Intervention rules engine + stage ladder | Tiered case mgmt exists | Deterministic eligibility engine; stage ladder; simulation tooling; “today’s queue” | Implement rule sets/stages/conditions; nightly + on-sync evaluation; simulation UI | EPIC B | B2.S1 | B2.S1-T1 Rule engine service + jobs + UI | P0 | Normalized attendance (B1), Policy governance (A4.S2 / G) |

| Letter artifacts (PDF) + template binding | Message templates exist; letters not confirmed | PDF generation per stage with template version; translations; artifact integrity hashes | Implement LetterTemplateVersion + PDF pipeline; store artifacts + hashes; bind to intervention events | EPIC B | B3.S1 | B3.S1-T1 PDF generation + storage + hashing | P1 | Rule engine (B2), Translation (A3) |

| Conferences/meetings + outcomes | Case tasks/checklists exist | Meeting scheduling + structured outcomes driving stop/escalate; timeline projection | Add meeting entity linked to intervention; outcomes taxonomy; auto-create tasks; project to timeline | EPIC B | B4.S1 | B4.S1-T1 Meetings + outcomes + task automation | P2 | Rule engine (B2), Timeline (E1) |

| Hybrid multi-touch playbooks | Not present | Automated sequences across channels; stop/escalate conditions; execution logs | Implement playbook definitions + runner triggered by intervention events; idempotent step execution | EPIC C | C1.S1 | C1.S1-T1 Playbook engine + runner | P2 | Outbox (A2), Intervention events (B2/B3) |

| ROI / automation telemetry | Not present | Time-saved and impact telemetry + exportable ROI report | Add telemetry events + ROI calculator; dashboards and exports | EPIC C | C2.S1 | C2.S1-T1 Telemetry + ROI reporting | P2 | Playbooks (C1), Analytics (B5) |

| Dashboards with attribution | Reporting minimal | Drilldown dashboards; intervention attribution; reachability overlays | Build analytics views/materializations; dashboards with drilldown and filters; exports | EPIC B | B5.S1 | B5.S1-T1 Analytics model + dashboards | P2 | Normalization (B1), Engagement metrics (A5) |

| Scheduled analysis reports | Not present | Configurable scheduled PDF+spreadsheet reports with immutable snapshots | Implement report definitions/runs/artifacts; scheduled job + manual trigger | EPIC B | B5.S2 | B5.S2-T1 Scheduled report generator | P2 | Analytics (B5.S1), Artifact storage |

| MTSS tier model + intervention library | Tiered case mgmt exists | Configurable MTSS tiers, criteria, tier history; mapping stages to tiers | Implement MTSS tier entities + mapping; show rationale and history in UI | EPIC D | D1.S1 | D1.S1-T1 MTSS model + UI | P2 | Rule engine (B2), Timeline (E1) |

| Evidence packs | Entity planned; not confirmed implemented | One-click export with index + integrity hashes; strict permissions + audit | Implement EvidencePackBuilder producing PDF bundle + zip; audit exports | EPIC D | D2.S1 | D2.S1-T1 Evidence generator + export | P2 | Timeline (E1), Artifacts (B3), Audit (G2) |

| Unified Student Support Timeline | Case timeline exists but not unified | Single merged timeline with RBAC filtering + search + redacted export | Implement TimelineEvent + projectors; Student Support Timeline UI + exports | EPIC E | E1.S1 | E1.S1-T1 Timeline event stream + UI | P2 | Most modules (A/B/C/D), RBAC (G1) |

| Connector framework + health monitoring | SIS sync partial | Pluggable connectors; sync runs/metrics/errors; admin UI; alerts | Refactor sync into connector framework; add health dashboard; manual resync | EPIC F | F1.S1 | F1.S1-T1 Connector framework + ops UI | P0 | Observability (G3), Normalization (B1) |

| Wonde connector hardening (UK first) | Wonde-first exists | Full roster/contacts/attendance mapping, paging, rate limiting, delta sync | Implement/complete Wonde connector with robust sync semantics and tests | EPIC F | F2.S1 | F2.S1-T1 Wonde connector implementation | P1 | Connector framework (F1), Normalization (B1) |

| Tyro / VSware / Compass connectors | Not complete | Connectors implemented with mapping and fixtures | Implement connectors + adapters; normalize into same schema; integration tests | EPIC F | F2.S2 | F2.S2-T1 Tyro/VSware/Compass connectors | P1 | Connector framework (F1), Normalization (B1) |

| RBAC permissions matrix | RBAC exists | Fine-grained action-level permissions and admin UI | Implement Permission scopes/actions; enforce policies; admin UI for role matrix | EPIC G | G1 | G1-T1 Permission model + UI | P0 | All epics |

| Audit logging (reads + exports) | Some auditing mentioned; unclear depth | Append-only audit for sensitive reads/exports/admin changes; searchable UI | Implement AuditEvent; instrument endpoints/screens; build audit viewer/export | EPIC G | G2 | G2-T1 Audit pipeline + UI | P0 | RBAC (G1), Evidence exports |

| Observability + alerting | Not fully implemented | Health endpoints; alerting on sync failures/DLQ/deliverability | Add logging/metrics; ops dashboard; alert policies | EPIC G | G3 | G3-T1 Ops dashboard + alerts | P1 | Outbox (A2), Connectors (F1) |

| API maturity (pagination/filters) | Pagination limits and filtering gaps noted | Cursor pagination for large datasets; robust filtering/sorting | Implement stable pagination + query filters; add indexes and perf tests | Cross-cutting | (supports many) | API-T1 Pagination/filter refactor | P0 | UI, reporting, exports |

## 8. Delivery Order (Strong recommendation)

1) EPIC A (Comms Hub foundation) + EPIC G (RBAC/Audit baseline)

2) EPIC B (Attend rule engine + letters + dashboards)

3) EPIC C (Hybrid playbooks)

4) EPIC E (Student Support Timeline)

5) EPIC D (MTSS layer + evidence packs)

6) EPIC F (Connector breadth + hardening)

Reason: Without Comms Hub + RBAC/Audit, attendance orchestration won’t be trusted or adoptable.

## 9. Open Decisions (decide early)

WhatsApp provider: Meta Cloud API vs third-party (affects consent flows and webhook formats)

Translation provider: Azure vs Google vs DeepL (cost + accuracy + DPA)

Guardian authentication method: magic link vs OTP vs district SSO

Data retention defaults per tenant (GDPR)

Jurisdiction pack design: ship Ireland/UK defaults without hardcoding